## Slide 1: Current – Intelligent Transportation System
Where do you need to go?

## Slide 2: Outline
3. Team Introduction
4. Problem Statement
5-8. Background Research
9-11. Process Flows (Pre Solution)
12-13. Solution & Objectives
14-16. Process Flows (Post Solution)
17 – 20. Market Info
21. MFCD
22-28 Hardware
29-32. Hardware WBS
33. Software Provided
- 34-38. Software Overview
39-42. Software WBS
43-44. Database Schemas
45-47. Software WBS Continued
48-51. Gantt Charts
52-54. Project Budget & Cost
55. In The Box
56. Not In The Box
57-62. Risks
63. Conclusion
65. References

## Slide 3: Introduction: Our Team
Akeem Edwards
- Financial Specialist
- Software Specialist
CJ Deaver
- Risk Analyst
Brian Dunn
- Marketing Specialist
Dean Maye
- Documentation
- Software Specialist
Nathan Lutz
- Project Manager
- Hardware Specialist
Chris Coykendall
- Web Developer
- Software Specialist
Kevin Studevant
- Software Specialist
Domain Expert
Kamlesh Chowdary
ITS Engineer at HRT
Mentor
Dave Farrell
Systems Engineer at MITRE Corp.
Domain Expert
Dr. Tamer Nadeem
Mobile Apps at ODU

## Slide 4: Introduction: The Problem
Lack of complete information prevents transit organizations and local businesses from maximizing the potential benefits of light rail systems.

## Slide 5: Background: Increased Sales
Due to increased accessibility and an influx of new customers, local businesses in light rail service areas see increased sales:
  A study in Dallas showed a 33% increase in retail sales of businesses near the DART starter line.1
  Near Norfolk’s Tide light rail station on Newtown Road, a 7-Eleven owner reported a 13-14% increase in sales.2
  In Salt Lake City, a restaurant owner reported annual increases of 25-30% due to their proximity to the TRAX light rail.3
  In Phoenix, one business owner reported a 30% increase in revenue since the local light rails opening.4
However, these systems do not maximize this potential by working with local businesses and providing information to riders.
http://www.detroittransit.org/cms.php?pageid=26
http://hamptonroads.com/2012/02/some-stores-near-norfolk-light-rail-stations-see-boost
http://www.gulfcoastinstitute.org/university/LightRail_BusinessImpact.pdf
http://www.friendsoftransit.org/The-Businesses-of-Light-Rail.pdf
Notes: The idea here is that we’ve already seen sales boosted just by the light rail existing, imagine the potential boost if we actually put effort into maximizing this.

## Slide 6: Background: Jobs & Development
Over the past five years, studies have shown light rail systems as an effective stimulant for new development and jobs:
  In Charlotte, over $291 million in new development was seen along their new 10-mile line with another $1.6 billion expected.1
  The Maryland Transit Administration estimated 27,000 new jobs per year over the next 30 years attributed to their new Purple Line.2
If light rail usage is maximized then the potential for further expansion can boost these numbers even further.
Line | Spending | Impact | Jobs
Blue Line | $289 Million | $502 Million | 3,969
Orange Line | $1.18 Billion | $2.05 Billion | 16,205
Green Line | $868 Million | $1.5 Billion | 11,921
Total | $3.14 Billion | $5.65 Billion | 32,095
Dallas LRT Projected Spending vs. Impact3
http://www.detroittransit.org/cms.php?pageid=26
http://washingtonexaminer.com/local/maryland/2011/11/purple-line-expected-be-major-economic-engine-md-officials-say
http://www.dart.org/about/WeinsteinClowerTODNov07.pdf
Notes: As shown in the chart, Dallas’s expansions provided even more boosts so in places like Charlotte and Norfolk, convincing the public that expansion is worth it will boost the economy even more.

## Slide 7: Background: Tide Case Study
A survey of over 1000 Norfolk residents was taken and although 90% were aware of new light rail, many lacked other information:
  About 70% of downtown workers did not know the stop locations.
  About 55% of other respondents did not know the stop locations.
  69% of respondents ranked information about stops as an important problem.
  75% of respondents ranked schedule information as an important problem.
http://www.gohrt.com/publications/reports/sir-light-rail-summary.pdf
Notes: Our case study ties this into the Tide and shows that information is important to riders here in Norfolk.

## Slide 8: Background: Tide Ridership
The Tide ridership started strong, breaking the first-year 2,900 daily rider estimate in its opening months, but has been in decline since.1
http://www.gohrt.com/public-records/Commission-Documents/Commission-Meetings/FY2012/January-2012.pdf
Chart: 
| September | October | November | December | January
Recorded | 4806 | 4692 | 4354 | 3706 | 3565
Chart: 
| August | September | October
Recorded | 12277 | 4806 | 4692
Notes: While the newspapers might be bragging about the record breaking numbers (yay PR departments), there’s still a troubling downward trend.

## Slide 9
-Visit Website
-Get Schedule Info
-Get Fare Info
-Get Stop Info
Purchase e-ticket
Go to Stop/Station
Buy Ticket (if not already purchased)
Get on Light Rail
Ride to Next Stop
Disembark
If it is their stop
Rider Process Flow pre-Current ITS
Notes: Riders have to figure out a lot on their own – and they have no way to know: where trains are, how many people are on them, any potential problems ahead, or events or attractions near their destination. Also, if problems occur during operation of the tide, riders are stuck waiting.

## Slide 10
Go to next stop/station
Radio Control Center for advisement
Problem Occurs
Tide Operation Process Flow pre-Current ITS
Pick up / Drop off
Riders
Sent to Maintenance Facility
Reach End of Service
Begin Service
APC
Notes: Currently, the tide itself is dumb – not aware of the riders around it, or on it except as a daily total. When problems occur, the riders are SOL – the tide operator will have to coordinate over hand radio to resolve the issue, with no options for rerouting of passengers

## Slide 11
HRT Process Flow pre-Current ITS
Need to evaluate & expand Tide Light Rail Services
Receive user feedback about service through traditional means
Static ridership data
Set Schedule, Stops/Stations and fare for Light Rail, determine new service areas
Light Rail normal operation
Notes: Hrt wants to make informed decisions, and they want to adapt quickly – but they cant. There is no realtime stream of data letting them know when and where trains are used the most, and no real way to account for special events that affect ridership levels. Also lack of historical data could lead to improper analysis

## Slide 12: The Solution
Current Intelligent Transportation System (ITS)
Our product will provide accessible, real-time, and accurate information through transit authorities to maximize adoption and expansion of emerging light rail public transportation systems.

## Slide 13: Objectives
Multiple mediums (mobile apps, station kiosks, and websites) will be used for information and communication to ensure easy access.
Provide easily accessible static information to riders regarding schedules, stop locations, and local businesses.
Provide real-time updates on train locations, seat availability, service interruptions, local events, and important announcements.
Cooperation with local businesses through targeted advertising and listing will directly contribute to local economic growth.
Direct, two-way communication with riders will allow operators to deliver important information and collect feedback from riders.
Provide transit authorities and local businesses with analysis and reports showing detailed information about riders and their habits.

## Slide 14
Go to next stop/station
Current alerts all users including HRT
Problem Occurs
Tide Operation Process Flow with Current ITS
Pick up / Drop off
Riders
Sent to Maintenance Facility
Reach End of Service
Begin Service
APC
Aware of:
-Trains
- Problems
- Riders
GPS
Notes: Now, with Current ITS, the train operators know positions of trains around them, riders waiting at stations, and potential problems ahead. They can have accurate data on occupancy down to the minute. Communication between rider and tide operator, and between tide operator and HRT becomes easy.

## Slide 15
Need to evaluate & expand Tide Light Rail
Receive user feedback about service through traditional means
Real-time ridership data
More accurately set Schedule, Stops/Stations and fare for Light Rail
Efficient Light Rail
operation
Real-time GPS data
HRT Process Flow with Current ITS
Historical
Data
Event
Data

## Slide 16
Use Current ITS
Go to Stop/Station
Get on Light Rail
Ride to Next Stop
Disembark
If it is their stop
Rider Process Flow with Current ITS
Notes: Riders will know from step 1: where trains are, where stations are relative to them, how full they are, what businesses and attractions are at the endpoints, and they can buy a ticket.
There will be no issues if problems occur, because they will be advised on a the proper route to take by Current ITS

## Slide 17: Trend Analysis
Our system will provide detailed information regarding light rail usage. This data can be sorted to highlight different stops, special events, and time of day trending.
While our system will not provide automatic rerouting or boost capacity in itself, it will provide operators with the necessary information to make these decisions.
For example, the Grand Illumination Parade in Norfolk generated almost 3x the amount of the normal average daily ridership but had no additional capacity made available.1
http://www.gohrt.com/public-records/Operations-Documents/Rail/Monthly-Ridership/Rail-Ridership-Current.pdf
Debbie Messina, “The Tide.” The Virginian-Pilot. February 18th, 2012.
Chart: 
| EVMS | York Street | Monticello Ave | MacArthur Sq | Civic Plaza | Harbor Park | NSU | Ballentine Blvd | Ingleside | Military Hwy | Newtown Rd
Avg Daily Boarding | 542 | 131 | 427 | 716 | 297 | 115 | 328 | 278 | 64 | 375 | 982
Average Daily Boarding 2

## Slide 18: Local Businesses
Our previous data showed how much impact light rail stops can have on local businesses, but riders still lack information about them.
Through a GUI allowing users to easily find business and attractions accessible by the light rail, riders will be more likely to explore and rely on the system for recreational usage.
In addition, our business owner backend will provide opportunities for local businesses to advertise their companies through our system to further enhance exposure.

## Slide 19: Our Current market?
As traffic, gas prices, and pollution rise, light rails are quickly catching on as a more efficient means of transportation.1
As the result of Obama investing $8 Billion in stimulus funding for rail transit, even more projects are now under development and expansion.1
New light rail development and expansion costs millions to taxpayers who demand quick results for their money.2
http://www.cbsnews.com/8301-503544_162-4949672-503544.html
http://www.lightrail.com/projects.htm
Baltimore | Buffalo | Camden | Charlotte | Cincinnati | Denver | Detroit
$400 Million | $636 Million | $604 Million | $350 Million | $750 Million | $118 Million | $494 Million
Miami | Indianapolis | Portland | Sacramento | Salt Lake City | Minneapolis | Oakland
$340 Million | $498 Million | $214 Million | $176 Million | $300 Million | $548 Million | $320 Million
Light Rail Project Costs

## Slide 20: Market Outlook
Initial Target:
- The Tide (Hampton Roads Transit)
US Market:
- 35 Light Rail systems currently active and running1
- 60 more systems in development or proposal stages2
Global Market:
- Almost 8000 miles of Light Rail track in Europe alone (some perspective: LA to NY is less than 3000 miles)3
- Light Rails are used throughout the world from South America to the Philippines
Future:
- Global Light Rail market estimated at $7.5 Billion by 2015 and is rapidly growing.3
http://apta.com/resources/statistics/Documents/Ridership/2011-q3-ridership-APTA.pdf
http://www.lightrailnow.org/success2.htm
http://www.prweb.com/releases/light_rail/light_rail_transit/prweb4253534.htm

## Slide 21: Major Function Component Diagram
Web App
Server
GTFS
Decision
Engine
GPS Transponder
Infrared Counters
Onboard Unit
DB

## Slide 22: Train Hardware Option 1
GPS Antenna
Person Counter
USB to PC
Serial to PC
GSM to Application Server
Cost: approx. $400 per train
Transit IT site
Onboard Computer with 3G Modem

## Slide 23
Train Hardware
Option 2
GPS Tracker
Person Counter
Serial to PC
GSM to Application Server
Cost: approx. $400 per train
Transit IT site
Onboard Computer with 3G Modem
GSM output

## Slide 24: Train Hardware Costs
Item | Cost
Onboard Computer | $170
3G Mobile Broadband Modem | $110
GPS Antenna | $85
Mounting and cabling | $50
TOTAL | $415*
Item | Cost
Onboard Computer | $170
3G Mobile Broadband Modem | $217
GPS Tracking Device | $85
Mounting and cabling | $50
TOTAL | $522*
Option 1
Option 2
* Per train

## Slide 25: IT Department Hardware Locally hosted option
Host Server: Dell R710
Virtualization Host: Red Hat ® Enterprise Virtualization
Operation System: Red Hat® Enterprise Linux
Item | Cost
Physical Server | $8500
Virtualization software | $3000/year
Operating system software w/support* | $2000/year
Mounting and cabling | $200
TOTAL | $13700
* Unlimited Virtual Machines

## Slide 26: IT Department Hardware Remotely hosted option
Database server
  Large storage capacity
  Redundancy & Backups
Web App Server(s)
  Optimization & Decision engine
  Clustered & Load Balanced w/ HA
Server | Database | Optimization | Web Apps
Virtual (Hosted by them) | $5000 License per VM | Resides with WAE (included in cost) | $3000 License per VM
Virtual (Hosted by Us) | Priced by CPU time1 | Priced by CPU time | Priced by CPU time
Physical (Hosted by them) | Quoted at $6000 | Resides with WAE (included in cost) | Quoted at $4000 per node
1) Source: http://aws.amazon.com/ec2/pricing/

## Slide 27: Station Hardware Optional
Transit IT site
Next train is at 3:30

## Slide 28
Item | Cost
Station Computer | $170
3G Mobile Broadband Modem | $110
Weatherproof monitor | $785
Mounting and cabling | $200
TOTAL | $1265*
* Per station
Station Hardware Optional

## Slide 29: Hardware Work Breakdown
Production Servers
Development
Onboard Hardware
Hardware

## Slide 30: Hardware Work Breakdown
Production Servers
Development
Onboard Hardware
Hardware
Workstations
Dev Servers
Dev Phone

## Slide 31: Hardware Work Breakdown
Production Servers
Development
Onboard Hardware
Hardware
DB Server
WAE Server

## Slide 32: Hardware Work Breakdown
Production Servers
Development
Onboard Hardware
Hardware
People Counting Sensors
GPS Sensors
Embedded PC

## Slide 33: Software Provided
Web Application Engine - Monitoring Report System - Capacity/Trend Forecasting - Rider Web Interface
Optimization/Prediction Server
Embedded Linux Transmission Application
Android Application

## Slide 34: Software Overview
GPS
APC
On-board Module
Database Server
Wireless Sensor Network
Intranet
Optimization and Prediction Server
Web Application Engine
Smart Devices
Desktop
On-Board Passenger Display
Station Display
Google API
Internet
PHASE I PHASE II PHASE III PHASE IV (ASYNCHRONOUS)
Notes: Here is a bird’s eye view of the overall software design phases.

## Slide 35: I – Embedded System
Light Rail Vehicle
Single Board Linux Master PC with GSM communications.
APC
Wireless AP Network
Intranet
GPS
SQL Server Database
Notes: The data collected from the sensors are interpreted by the embedded Linux application, then transmitted via secure 802.11 to Wireless APs along the tracks.
The AP nodes will be connected to the transit authority local Intranet.
Monitoring information is saved into a SQL database.

## Slide 36: II - Prediction
Real-time ridership and GPS coordinates of the vehicles will be retrieved from database, along with historical ridership data.
This data will be analyzed based upon various features of time, riders, waypoints and other trends.
The prediction server will generate and save a forecast to a database, as well as option routes in the event of a failure
MySQL Database Server
Decision Engine & Web Apps Server
Notes: Calculations are performed using supervised machine learning algorithms (artificial neural network, gradient descent, etc.)
to provide optional routes and anticipate scheduling deviation. Actual data and predictions will then be made available for the next software phase.

## Slide 37: Decision Engine (DE) Request Algorithms
Poll Interval Reached
Request new historical data
SQL Database
Associate ridership/time/locations with actual reported incidents
Generate new training sets and save to forecast tables
Reset poll clock
WAE Request Received
Prediction Type?
Retrieve ridership forecast table
Retrieve delay forecast table
Apply batch gradient descent learning algorithm w/ client position vector
Return forecast result to WAE
Capacity
Delay

## Slide 38: Intelligent Routing Algorithm
SQL Database
Update weighted network
Establish network of nodes (train cars, stations, busses)
Assign weights to nodes
Route Request from WAE
Associate endpoint with nearest node
Associate beginning point with nearest node
Poll DB for moving entities that intersect path
Determine fitness of path comparing weights of potential paths
Advise route
Apply constraints
(schedules, capacity, alerts)
Use network to determine shortest path
Poll db for changes

## Slide 39: III - Reporting
The Web Application Engine (WAE) transmits the monitoring results from the Decision Engine to the Google API using General Transit Feed Specification (GTFS).
Simultaneously, the WAE checks with the Google API to update its record of local destinations at the station waypoints from Google Places.
Decision Engine
Web Application Engine
Internet
Notes: On scheduled intervals, the Web App Engine updates the record of local businesses and transmits the most recent information to the Internet.

## Slide 40: IV - Presentation
With the WAE in place and our extensible interface to it, any web-enabled device can then retrieve the monitoring and local destination results directly using a standard format (GTFS, AJAX, etc.)
The WAE will also receive rider feedback input from the end-user devices (website , Android app, etc.) Results will be written to a database for trend data and accessible via a back-end monitoring interface.
Ideally, the real-time passenger information (RTPI) will be available at every point possible to the end-user.
Internet
Web Application Engine
Notes: Once the web server is in place, the sky is the limit.
Our customers will be able to monitor their passengers using an administration interface for displaying forecasted and real-time data.

## Slide 41: Mobile App GUI Sitemap
Splash Screen
Main Menu & Alerts
Local Events
Browse Attractions
Trip Planning
Plan Trip w/ Destination
Rail Vehicle Vacancy & Delays
Google Maps Overlay
Google Driving Directions
Starred Events
Upcoming Event Calendar
App Settings (Menu)
Feedback Submission Form
Ticket Purchasing
Rail Stop List Map

## Slide 42: GUI Mockups

## Slide 43: GUI Mockups

## Slide 44: Software Work Breakdown
Software
Mobile/Kiosk App
Server Software
Embedded Apps

## Slide 45: Software Work Breakdown
Embedded Apps
Linux Reporting Agent
WAN Database I/O
Serial Interface
GPS
Vehicle position
APC
Ridership count
Ridership Data

## Slide 46: Software Work Breakdown
Software
Mobile/Kiosk App
Server Software
Embedded Apps
Decision Engine
Database
Web Application Engine

## Slide 47: Software Work Breakdown
Database Server
Design Schemas
Tables
Backups
Keys
Constraints
Firewall
Disk Layout
Install OS
Install DBMS
Fields
Networking
Configure Server
Configure DBMS
Access Control

## Slide 48: Database Schemas
Interface User Profile
user_id user_name Password user_permission
 |  | View Base Info | Edit Event Business Details | View Detailed System Info
1 | Admin | ✔ | ✔ | ✔
2 | HRT | ✔ | ✔ | ✔
3 | Business |  | ✔ | 
4 | Event |  | ✔ | 
5 | End User | ✔ |  | 

## Slide 49: Database Schemas
Events Info and Attractions Info
will inherit attributes from Stops
Info.
Stops Info
stop_id stop_name stop_lat stop_lon
Events Info
event_id event_lat event_lon event_start event_stop event_cost event_artwork
Attractions Info
attraction_lat attraction_lon attraction_category attraction_ desc attraction_logo
Train Info
train_id curr_train_loc train_ontime train_capacity train_schedule

## Slide 50
Customer
End-User
Business
user_class
user_id
Ridership
R_frequency
R_location
user_name
user_password
R_time_of_day
Employee_SSN
Profile
Preferences
Business_ads
End_user_prilveleges
Employee_address
Customer_priveleges
Payment_info
description
Max_routes
Classifies into
Client/Mobile App
Admin
Employee_last
Employee_first
Employee_birthdate
Employee_gender
Employee_salary
Controls
Admin_authentication
Admin_alerts
Admin_domains_and_functions
Admin_access
customer_authentication
customer_domains_and_functions
customer_access
Controls
customer_alerts
Database Schemas

## Slide 51: Database Schema ERD
Interface User profile
Events Info
Trains
Stations
Surrounding Attractions
event_id
event_lat
event_lon
event_start
event_stop
station_id
station_name
station_lon
station_lat
train_capacity
train_ontime
train_current
train_id
user_id
user_name
user_password
user_permissions
Attraction_lat
Attraction_lon
Attraction_category
Attraction_artwork
Attraction_description
provides
Lists within radius
alerts
Relays

## Slide 52: Business ERD
Business Interface
Ad
Trains
Cars
Stations
Ad_to
Ad_from
Ad_price
Ad_content
Custom_design_demands
car_id
train_capacity
train_ontime
train_current
train_id
user_id
user_name
user_password
user_phone
Stop_name
Stop_location
Stop_next
buys
Next stop
placed
consists
next
next
Tickets
Customer
Ticket_date
buys
Cc_number
customer_balance
Customer_name

## Slide 53: Software Work Breakdown
Decision Engine
Database I/O
Request Handler
Gradient Descent / Supervised Learning Algorithm
Option Route Detection
Shortest Path
Shortest Time
GTFS Interface
Rider Features
Historical Features
Location Features
Delay Forecast
Ridership Forecast
Optional Routes
Forecast Tables

## Slide 54: Software Work Breakdown
Web Application
Engine
Web GUI
General Request Handler
Syndication Process
Administrative Interface
Schedule Delays
Google Places API Checker
GTFS/AJAX/Etc Publication
Capacity Check
Retrieve Schedule
Accept Feedback
Local Destinations
Retrieve Forecast
Rail Capacity & Delay Forecast
Rider Feedback Module
Ridership Counts
Database I/O
Rider Feedback
Local Event Calendar

## Slide 55: Software Work Breakdown
GUI
Mobile/Kiosk Application
Local Database
GUI
Processes
UI Event Handler
GPS/Triangulation Checker
WAE Requester (Interface)
Setting Shared Preferences
Schedule Delays
Rail Capacity & Delay Forecast
Rider Feedback Module
Ridership Counts
Local Places
Rider Feedback Submission
Local Event Calendar

## Slide 56: Gantt Charts

## Slide 57: Phase 2 WBS

## Slide 58: Phase 2 WBS

## Slide 59: Phase 2 WBS

## Slide 60: Phase 2 Staff Budget

## Slide 61: Phase 2 Resources Budget

## Slide 62: Phase 2 Total

## Slide 63: In The Box
A Service to set up and maintain:
  Web Application Engine
  Prediction Server/ Decision Engine
  Embedded Linux Transmission Application
  Android Application
  Real-time train tracking (GPS)
  Real-time people counting (APC)
Algorithms
  To Provide customized reports and forecast data
  Backend to provide location based business advertisements

## Slide 64: Not In The Box
Trains
Tracking System for Buses
Real-time Rerouting

## Slide 65: Project Risks

## Slide 66: Risk Matrix
 |  | F2 |  | 
 | F1,T1,C1 |  |  | 
S2 |  | F3 |  | 
C2 | T2 | C3 | S1 | 
Probability
High
Low
High
Low
Financial
F1: Low investment return
F2: Low development investment
F3: High implementation cost
Technical
T1: Data latency/accuracy
T2: Sensor availability
Customer
C1: Lack of transit authority interest
C2: Low rider acceptance
C3: No local business buy-in
Schedule
S1: Safety adjustments
S2: Sensor availability
Impact

## Slide 67: Financial Risks
Low return on investment 2/4
  Risk: Income from service changes and improved ridership not enough to provide an investment return.
  Risk Strategy: Provide advertising capability within web/phone application to local businesses providing an additional income source.
Low development investment 3/5
  Risk: Transportation authorities have little to no budgeting for development.
  Risk Strategy: Assist in locating and applying for transportation grants.
High implementation cost 3/3
  Risk: Implementing a full system has high initial costs. ~$800,000
  Risk Strategy: Implement system in smaller increments to defer costs.

## Slide 68: Technical Risks
Data latency/accuracy 2/4
  Risk: Data provided to the end user has exceeded time of use.
  Risk Strategy: Determine acceptable latency periods and provide user warning if data is time deficient.
  Risk: Data is incorrect or not updating.
  Risk Strategy: Provide system diagnostic capability to run during maintenance periods
Sensor availability 2/2
  Risk: Sensors are out-of-stock or otherwise unavailable.
  Risk Strategy: Purchase from multiple vendors if necessary and acquire additional units for repair stock.

## Slide 69: Customer Risks
Lack of interest by transit authorities 2/4
  Risk: Transit authorities feel current systems are efficient
  Risk Strategy: Spur interest by providing granular riding data to aid in faster service changes to maximize efficiency and predict growth.
Low rider acceptance 1/2
  Risk: Riders and prospective are averse to utilizing products.
  Risk Strategy: Develop application to operate on multiple platforms to address customer preference range.
No local business buy-in 3/2
  Risk: Local businesses choose to not support with advertising dollars.
  Risk Strategy: Provide local businesses with adequate resources to update and inform prospective customers to drive up business.

## Slide 70: Schedule Risks
Testing and recalibration of safety systems 4/2
  Risk: Changes from application may require retesting of traffic light timing or other safety systems.
  Risk Strategy: Conduct testing during non-service nighttime hours or during periods of low traffic.
Hardware delivery delays from vendors 1/3
  Risk: External vendors do not deliver orders on time.
  Risk Strategy: Utilize multiple vendors when possible. Accept risk for single vendor products.

## Slide 71: Conclusion
Through the same mediums used for tracking information, light rail systems will now be able to communicate with the end-users directly. This will allow announcements of service interruptions, promotions, and special events.
Through our interface, users will also be able to share current information about their destinations and needs.
All of this historical data regarding ridership and timing will allow light rail systems to effectively analyze customer needs and adapt to them.
Using this information, light rail systems will realize increased revenues and the ability to engineer future expansion.

## Slide 72: Questions?

## Slide 73: References
http://www.gohrt.com/publications/reports/sir-light-rail-summary.pdf
http://www.gohrt.com/public-records/Commission-Documents/Commission-Meetings/FY2012/January-2012.pdf
http://hamptonroads.com/2011/11/poll-public-board-expanding-lightrail-route
http://www.metro-magazine.com/News/Story/2011/08/INIT-employees-to-serve-as-Tide-Guides-.aspx
http://hamptonroads.com/2011/07/control-room-nsu-serves-brains-light-rail
http://www.serpefirm.com/responsibilities-the-tide-light-rail-controller-operator.aspx
http://www.gohrt.com/public-records/Operations-Documents/Rail/Monthly-Ridership/Rail-Ridership-Current.pdf
http://www.metro-magazine.com/News/Story/2011/08/Va-s-The-Tide-opens-hits-30K-boardings.aspx
http://www.cbsnews.com/8301-503544_162-4949672-503544.html
http://www.lightrail.com/projects.htm
http://www.realtor.org/wps/wcm/connect/212699004205f031b404fcc7ba2f3d20/cpa_transport_090.pdf
http://hamptonroads.com/2012/02/some-stores-near-norfolk-light-rail-stations-see-boost
Debbie Messina, “The Tide.” The Virginian-Pilot. February 18th, 2012.
http://apta.com/resources/statistics/Documents/Ridership/2011-q3-ridership-APTA.pdf
http://www.lightrailnow.org/success2.htm
http://www.prweb.com/releases/light_rail/light_rail_transit/prweb4253534.htm
http://www.itscosts.its.dot.gov/its/benecost.nsf/images/Reports/$File/Ben_Cost_Less_Depl_2011%20Update.pdf
http://www.detroittransit.org/cms.php?pageid=26
http://www.dart.org/about/economicimpact.asp
http://reason.org/news/show/126773.html
http://mobility.tamu.edu/files/2011/09/congestion-cost.pdf
http://www.vtpi.org/railben.pdf

## Slide 74: Background: Property Value
Both directly through increased accessibility and indirectly through area development, property values increase from light rail systems:
  In Dallas, residential properties increased by an average of 39% while commercial properties increased by 53% over similar properties not located near the rail.1
  A study in Portland showed an increase of over 10% for homes within 500 meters of the MAX Eastside line.2
  In Denver, the poor economy led to an average market decline of 7.5%, but homes near the light-rail stations still saw an increase of almost 4%.3
This proves that even during tough economic times, maximizing the value of light rail systems is important.
http://www.dart.org/about/economicimpact.asp
http://www.rtd-fastracks.com/media/uploads/nm/impacts_of_rail_transif_on_property_values.pdf
http://www.denverpost.com/news/ci_10850014
Notes: This slide just ties in the fact that despite bad economies making people want to cut back on spending, light rail technology can overcome downward trends.

## Slide 75: Background: Traffic & Parking
Studies estimate that a $12.5 Billion rail system subsidy returns $19.4 Billion just through reduced congestion and another $12.1 Billion in parking.1
  Local: By 2030, Virginia will need an estimated 989 new lane-miles to accommodate growing traffic which will cost $3.1 Billion.2
  National: Congestion and traffic cause over $115 Billion in lost productivity and wasted fuel in the US each year.3
  How? Even a reduction as small as 5% in traffic volume will reduce delays by 20% or more during peak hours.1
In order to maximize these benefits, end-users must trust the transit systems’ reliability as an alternative to driving.
http://www.vtpi.org/railben.pdf
http://reason.org/news/show/126773.html
http://mobility.tamu.edu/files/2011/09/congestion-cost.pdf
Notes: This slide explains that using the light rail system as an alternative to driving has huge benefits, but this can only be achieved if people have enough information/reliability from the light rail to choose it over traditional means.

## Slide 76: End-User Problems
The Tide riders lack access to real-time information, which is a cost-effective measure that can reduce perceived wait times by an average of 10%.1
No real-time or direct alerts and updates regarding service status and service interruptions.2
With no information regarding local businesses and attractions at the stops, riders have no incentive to use the light rail to new areas.
http://www.sciencedirect.com/science/article/pii/S0965856406001431
http://www.gohrt.com
Notes: Issues that riders see in today’s implementation of the Tide.

## Slide 77: Operating Problems
The Tide tracks the number of riders entering the train, but no detailed information.1
Operators have no form of real-time alerts or status updates.2
Dispatchers have no way of tracking train positions on the downtown portion of the rail system, so must rely on radios.3
http://www.metro-magazine.com/News/Story/2011/08/INIT-employees-to-serve-as-Tide-Guides-.aspx
http://hamptonroads.com/2011/07/control-room-nsu-serves-brains-light-rail
http://www.serpefirm.com/responsibilities-the-tide-light-rail-controller-operator.aspx
Notes: Specific issues with the Tide and its operation that can be fixed.

## Slide 78: Multiple Mediums
Our system will be fully accessible from three different mediums: mobile applications, station kiosks, and a website. This will ensure that users can access it easily from virtually any location.
All three systems will use the same underlying system and authentication process, providing appropriate tools based on the user level (rider, business owner, operator).
The key to the interfaces will be providing a way for HRT and local businesses to provide riders with the necessary data to fully utilize the light rail system.
In addition to providing static information, use of these mediums will provide riders with real-time tracking, allow operators to issue service updates, and give business owners a new way of delivering targeted advertising.

## Slide 79: The Problem: Revisited
These studies show the benefits, but return on investment can be further boosted in 3 key areas:
  Information: Everything from details about local businesses to train schedules during major events is vital.
  Communication: Two-way, real-time communication is essential in every aspect of improving light rail systems towards further expansion.
  Overall Satisfaction: Providing an easy to use system for local businesses, riders, and operators will promote maximal adoption of the light rail system.
Notes: 3 keys: information, communication, satisfaction – these are the generic categories current light rail systems are lacking.

## Slide 80: Phase 2 WBS – addendum

## Slide 81: Overall WBS

## Slide 82: Web Apps Server
WAE Server
Interface to DB
Firewall
Disk Layout
Install OS
Install Webserver
Networking
Configure Server
Configure Webserver
Access Control
Decision Engine
Interface to Decision Engine
Interface to DB
Interface to Decision Engine
Develop Decision Engine

## Slide 83: Onboard Hardware
Onboard Hardware
GPS Sensors
Automatic People Counters
Master PC
Quote from multiple vendors
Quote from multiple vendors
Quote from multiple vendors
Interface to Master PC
Interface to Master PC
Configure Device
OS Install
Networking
Reporting Agent
Interface to GPS
Interface to APC
Interface to DB